# OQPQ to verify eQMS-Sign functionality

Project Name: eQMS-Sign

Department:  QA

TABLE OF CONTENTS

1.	Pre-Execution Approvals (Electronic Signatures)	3

2.	Revision History	4

3.	Test Objective	4

3.1.	Requirements	4

3.2.	Test Execution Summary	4

4.	Test Assumptions and Prerequisites	5

5.	Test Execution Instructions	5

6.	Test Execution Details	6

7.	Discrepancy Log	90

8.	Post-Execution Approvals (Electronic Signatures)	91

- Pre-Execution Approvals (Electronic Signatures)

STATUS:  APPROVED

| Meaning of Signature | Role |  | Signed By |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- |
| AUTHOR |  | Script Author |  | Hilton Caeiro (HCaeiro) |  | 06-Jun-2025 9:04 AM EDT |  |
| REVIEWER |  | Validation Lead |  | Preeti Chauhan (pchauhan) |  | 06-Jun-2025 6:36 PM IST |  |
| APPROVER |  | QA Lead |  | Padmanabhan G M (pmuthukrishnan) |  | 06-Jun-2025 6:41 PM IST |  |

- Revision History

Revised overall test script to document that the requirements for eQMS-Sign have been split into two documents "URS eQMS-Sign" and "CS eQMS-Sign".

- Test Objective

This OQPQ test script will verify all the requirements of eQMS-Sign as documented in "URS eQMS-Sign" and "CS eQMS-Sign".

Requirements

All requirements in "URS eQMS-Sign" and "CS eQMS-Sign".

Test Execution Summary

| Test Script Name & ID | OQPQ eQMS-Sign Functionality Verification V06 (SIGN-TST-8) |
| --- | --- |
| Test Execution Started Date | 09-Jun-2025 03:14 AM EDT |
| Test Execution Completed Date | 09-Jun-2025 10:03 AM EDT |
| Overall Test Results | PASS |
| Execution Approval Status | APPROVED |
| Test Environment | Production Environment |

- Test Assumptions and Prerequisites

- The requirements for eQMS-Sign have been approved.

- The eQMS-Sign application has been configured as per "URS eQMS-Sign" and "CS eQMS-Sign".

- The following accounts will be used for testing:

  - Prudentia QA (Super Admin) - <Admin User>

  - Prudentia UA (Regular User) - <Regular User>

  - Prudentia Tester1 (Contact) - <Contact1>

  - Prudentia Tester2 (Contact) - <Contact2>

- The accounts listed above are available in eQMS-Sign.

- Access eQMS-Sign using Google chrome browser.

- Test Execution Instructions

- All entries made must be clear and legible.

- Provide a reason for any correction.

- The necessary screen shots as indicated in the test steps will be captured as evidence.

- Screen shot must display system Date and Time. When using eQUATe to capture screenshots, do not edit the file name.

- All attachments should be fully identified and cross-referenced to corresponding steps. Please append the step number to the attachment name when uploading to the eQUATe system.

- Tester should add any comments related the test execution in the Tester's Comments section.

- Technical Reviewer should add any comments related the test results review in the Technical Reviewer's Comments section.

- Quality Reviewer should add any comments related the test results review in the Quality Reviewer's Comments section.

- Test Execution Details

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 1 | Confirm that all pre-requisites listed in this test script have been met. |  | NA | Confirmed that all pre-requisites listed in this test script have been met. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 2 | Note the following accounts used for testing in actual results: - <Admin User> - <Regular User> - <Contact1> - <Contact2> The document "eQMS-Sign Test Document" attached to this test step will be used for test purposes and will be referred to as <Test Document>. |  | NA | The accounts used for testing are captured in actual results. | eQMS-Sign Test Document.pdf |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. <Admin User> : QA@prudentia-grp.com <Regular User> : UA@prudentia-grp.com <Contact1> : hcaeiro@prudentia-grp.com <Contact2> : pchauhan@prudentia-grp.com | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 3 | Navigate to the eQMS-Sign login screen. Login using the account <Admin User>. Take a screenshot. |  | NA | eQMS-Sign home page is displayed. Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-1_step#3.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 4 | Verify that all configurations match those documented in Section 5.1 - Configuration Requirement Specifications in the document "CS eQMS-Sign". Take screenshots as evidence. |  | NA | Verified all configurations as per "CS eQMS-Sign". Screenshots attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-2_Step#4.png screenshot-3_step#4.png screenshot-4_Step#4.png screenshot-5_Step#4.png screenshot-6_Step#4.png screenshot-7_Step#4.png screenshot-8_Step#4.png screenshot-9_Step#4.png screenshot-10_Step#4.png screenshot-11_Step#4.png screenshot-12_Step#4.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 5 | Upload <Test Document> to eQMS-Sign. |  | NA | The uploaded document is displayed in eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 6 | Navigate to the 'Documents' dashboard in eQMS-Sign. Take screenshots as evidence. |  | NA | <Test Document> is displayed with status DRAFT. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-13_Step#6.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 7 | Open <Test Document> and navigate to 'Add Signers' screen. Add <Contact1> and <Contact2> in "Add Recipient/Signer". Set the following parameters: - Enforce Signing Sequence: Yes - Enable In Person Signing: No - Authentication Level: No Authentication - <Contact1>: Fill Out Fields and Sign - <Contact2>: Fill Out Fields only |  | NA | Required data set/added in eQMS-Sign | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 8 | Navigate to the 'Prepare' screen and add the following fields: - Section "Document Preparation": Signature Field and Date Signed Field - Section "Document Reviewers": Initial Field and Date Signed Field |  | NA | Required fields added in eQMS-Sign | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 9 | For "Field Properties" set the following: Signature Field in "Document Preparation" section - Signature Field Properties: < Contact1> Date Signed Field in "Document Preparation" section - Date Field Properties: < Contact1> Initial Field in "Document Reviewers" section - Initials Field Properties: < Contact2> Date Field in "Document Reviewers" section - Date Field Properties: < Contact2> |  | NA | Required data set/added in eQMS-Sign | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 10 | Navigate to the 'Send' screen and send out the document for signatures. |  | NA | The document is sent out for signatures. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 11 | Navigate to the 'Documents' dashboard in eQMS-Sign. Take screenshots as evidence. |  | NA | The document <Test Document> is displayed with status SHARED. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-14_Step#11.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 12 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 13 | Confirm that <Contact1> has received a notification from eQMS-Sign. Attach the email as evidence. |  | NA | Confirmed that a notification has been received by <Contact1>. Notification email attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#13.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 14 | Click on the link to access the document in the notification email. On the eQMS-Sign login page, login using account <Contact1>. Accept the instructions shown by eQMS-Sign till you can view the document to be signed. |  | NA | The document <Test Document> will be displayed. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 15 | Click on the Signature field under section "Document Preparation". In the pop-up window asking <Contact1> to authenticate his/her password, keep the password blank or enter a wrong password and try to authenticate. Take a screenshot. |  | NA | eQMS-Sign will notify that the password is incorrect. Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-15_Step#15.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 16 | Enter the correct password for <Contact1>. |  | NA | The signature for <Contact1> will be applied and the date field will be auto populated. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 17 | Click on the 'Finish' button, accept the agreement in the popup screen and sign the document to confirm the application of the signature for <Contact 1>. Verify that the Initial Field is not displayed under section "Document Reviewers". Take a screenshot. |  | NA | Verified that the Initial Field is not displayed under section "Document Reviewers". Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-16_Step#17.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 18 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 19 | Confirm that <Contact2> has received a notification from eQMS-Sign. Attach the email as evidence. |  | NA | Confirmed that notification has been received by <Contact2>. Notification email attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#19.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 20 | Click on the link to access the document in the notification email. On the eQMS-Sign login page, login using account <Contact2>. |  | NA | The document <Test Document> will be displayed. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 21 | Click on the Initial field under section "Document Reviewers". Authenticate <Contact2> in the pop-up window asking <Contact2> to authenticate his/her password. Click on the 'Finish' button, accept the agreement in the popup screen and sign the document to confirm the application of the initial for <Contact 2>. Take a screenshot. |  | NA | The initial for <Contact2> will be applied and the date field will be auto populated. Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-17_Step#21.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 22 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 23 | Confirm that <Admin User> has received a notification from eQMS-Sign that the document is executed. Attach the email as evidence. |  | NA | Confirmed that a notification has been received by <Admin User>. Notification email attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#23.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 24 | Login to eQMS-Sign using <Admin User>. Navigate to the 'Documents' dashboard in eQMS-Sign. Take screenshots as evidence. |  | NA | The document <Test Document> is displayed with status EXECUTED. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-18_Step#24.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 25 | Download the executed <Test Document> and attach it as evidence. |  | NA | The document <Test Document> will be fully signed by <Contact1> and <Contact2>. The audit trail of the signature process will be appended to the downloaded document. Executed document attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| eQMS-Sign Test Document_Step#25.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 26 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 27 | Login to eQMS-Sign using <Regular User>. Upload <Test Document> to eQMS-Sign. |  | NA | The uploaded document is displayed in eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 28 | Navigate to 'Add Signers' screen. Add <Contact1> & <Contact2> in "Add Recipient/Signer". Set the following parameters: - Enforce Signing Sequence: Yes - Enable In Person Signing: No - Authentication Level: No Authentication - <Contact1>: CC/View Only - <Contact2>: Fill Out Fields and Sign |  | NA | Required data set/added in eQMS-Sign | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 29 | Navigate to the 'Prepare' screen and add the following fields: - Section "Document Preparation": Signature Field and Date Field |  | NA | Required fields added in eQMS-Sign | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 30 | For "Field Properties" set the following: Signature Field in "Document Preparation" section - Signature Field Properties: <Contact2> Date Field in "Document Preparation" section - Date Field Properties: <Contact2> |  | NA | Required data set/added in eQMS-Sign | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 31 | Navigate to the 'Send' screen and send out the document for signatures. |  | NA | The document is sent out for signatures. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 32 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 33 | Confirm that <Contact2> has received a notification from eQMS-Sign. Attach the email as evidence. |  | NA | Confirmed that a notification has been received by <Contact2>. Notification email attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#33.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 34 | Click on the link to access the document in the notification email. On the eQMS-Sign login page, login using account <Contact2>. Accept the instructions shown by eQMS-Sign till you can view the document to be signed. |  | NA | The document <Test Document> will be displayed. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 35 | Click on the Date field under section Document Preparation and enter a date of your choice. Take a screenshot. |  | NA | The Date field will be updated with the date chosen by the tester. Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-19_Step#35.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 36 | Click on the Signature field under section Document Preparation. Enter the correct password for <Contact2>. Click on the 'Finish' button, accept the agreement in the popup screen and sign the document to confirm the application of the initial for <Contact 2>. Take a screenshot. |  | NA | The signature for <Contact2> will be applied. Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-20_Step#36.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 37 | Confirm that <Contact1> has received a notification from eQMS-Sign that the document is executed. Attach the email as evidence. Also verify that <Admin User> has not received a notification from eQMS-Sign that the document is executed. |  | NA | Confirmed that a notification has been received by <Contact1>. Notification email attached as evidence. Confirmed that a notification has not been received by <Admin User>. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#37.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 38 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 39 | Login to eQMS-Sign using <Regular User>. Verify that <Regular User> does not have the option to access Settings in eQMS-Sign. Take screenshots as evidence. |  | NA | Verified that <Regular User> does not have the option to access Settings in eQMS-Sign. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-21_Step#39.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 40 | Add a new contact in the address book. (User will have to upload <Test Document> and click on Add New in the Recipient Parties) Confirm the user can add the following fields: - First Name - Last Name - Email ID - Mobile Number (Optional) Take screenshots as evidence. |  | NA | Confirmed that the user can add the information specified in the test step. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-22_Step#40.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 41 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 42 | Login to eQMS-Sign using <Admin User>. Confirm the user can add/update the following fields when adding a new user under account users: - First Name - Last Name - Email ID - Mobile Number (Optional) - Department (Optional) - Title (Optional) - User Role - Setting to share document with department administrator - Setting to allow secure field access - Manager - Status - No Authentication Take screenshots as evidence. |  | NA | Confirmed that the user can add the information specified in the test step. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-23_Step#42.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 43 | Confirm the user can add/update the following fields when adding a new contact in the address book: - First Name - Last Name - Email ID - Mobile Number (Optional) - Organization (Optional) - Description (Optional) Take screenshots as evidence. |  | NA | Confirmed that the tester can add the information specified in the test step. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-24_Step#43.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 44 | Search for <Regular User> in account users. Verify that the user has an option to delete <Regular User>. Take screenshots as evidence. |  | NA | Verified that the user has an option to delete <Regular User>. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-25_Step#44.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 45 | Search for <Contact1> in address book. Verify that the user has an option to delete <Contact1>. Take screenshots as evidence. |  | NA | Verified that the user has an option to delete <Contact1>. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-26_Step#45.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 46 | Upload <Test Document> to eQMS-Sign. Navigate to 'Add Signers' screen and add <Contact2> in "Add Recipient/Signer". Set the following parameters: - Enforce Signing Sequence: Yes - Enable In Person Signing: No - Authentication Level: No Authentication - <Contact2>: Fill Out Fields and Sign Navigate to the 'Prepare' screen and add the following fields: - Section "Document Preparation": Signature Field and Date Signed Field For "Field Properties" set the following: Signature Field in "Document Preparation" section - Signature Field Properties: < Contact2> Date Signed Field in "Document Preparation" section - Date Field Properties: <Contact2> Navigate to the 'Send' screen and send out the document for signatures. |  | NA | The document is sent out for signatures. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 47 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 48 | Login in to email application for <Contact2> and confirm that a notification has been received from eQMS-Sign. Attach the email as evidence. |  | NA | Confirmed that a notification has been received by <Contact2>. Notification email attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#48.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 49 | Click on the link to access the document in the notification email. On the eQMS-Sign login page, login using account <Contact2>. Accept the instructions shown by eQMS-Sign till you can view the document to be signed. |  | NA | The document <Test Document> will be displayed. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 50 | Under 'More Actions' click on 'Decline to Sign'. In the pop-up window add a reason and click on 'Cancel Now'. |  | NA | The tester completes all required actions. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 51 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 52 | Confirm that <Admin User> has received a notification from eQMS-Sign indicating that the document is voided. Attach the email as evidence. |  | NA | Confirmed that notification has been received by <Admin User>. Notification email attached as evidence. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| Notification_Step#52.pdf |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 53 | Try to login in to eQMS-Sign with user ID for <Contact2> and wrong password five times. Verify that the user gets a message that the account is locked. Take screenshots as evidence. |  | NA | Verified that the user gets a message that the account is locked. Screenshot attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-27_Step#53.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 54 | After 5 minutes, try to login to eQMS-Sign using the correct credentials for <Contact2> Take screenshots as evidence. |  | NA | eQMS-Sign home page is displayed. Screenshot is attached. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| screenshot-28_Step#54.png |  | NA |  | As expected. | PASS |

| Step No. | Step Description |  | Step Data | Expected Results | Pre-Execution Attachments |
| --- | --- | --- | --- | --- | --- |
| 55 | Log out from eQMS-Sign. |  | NA | Tester is logged out from eQMS-Sign. | NA |
| Evidence |  | Discrepancy |  | Actual Results | Status |
| NA |  | NA |  | As expected. | PASS |

- Discrepancy Log

There are no discrepancies for this test execution.

- Post-Execution Approvals (Electronic Signatures)

STATUS: APPROVED

The undersigned acknowledge they have reviewed/approved the Test Execution

| Meaning of Signature | Role |  | Signed By |  | Date |  | Comments |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TESTER |  | Script Tester |  | Preeti Chauhan (pchauhan) |  | 10-Jun-2025 11:33 AM IST |  | Sending for review |  |
| REVIEWER |  | System Owner |  | Hilton Caeiro (HCaeiro) |  | 10-Jun-2025 8:05 AM EDT |  | Reviewed and approved. |  |
| APPROVER |  | QA Lead |  | Padmanabhan G M (pmuthukrishnan) |  | 10-Jun-2025 7:30 PM IST |  | Approved. |  |